## ASSESSMENT TASK 4: Communicate changes

Once you have downloaded the assessment document “Template Task 4_ Communicate changes” from Other Resources, follow the instructions to complete the activities listed below.

Activity 4.1 After the meeting, you are required to provide feedback to management about the revised outline of your team project. Using Template 4.1 based on your discussion with the team members, produce a revised project brief with a general timeline showing the extension of the project. In your brief, identify when the three (3) components (software, hardware, and networking) will each be ready for installation, with a brief explanation of the reason for the delay.

### Template 4.1

Revised team goals for the project

Key points: Students must write the revised team goals for procuring software, hardware and network Benchmark answer: There has been a delay in receiving the required hardware from the supplier, and as a result, the project has been extended by an additional 2 (3) weeks to account for receiving the equipment and installing it on the site.

Revised timeline for the project (for each: software, hardware and networking) with a brief explanation of the reason for the delay

Key points: The student must provide the revised timeline for each, i.e., software, hardware and networking. The response should be similar to the below: - Hardware procurement is delayed by two weeks due to a delay in the planning and evaluation process - Networking equipment will be installed on time and on schedule - The software has been acquired and will be installed when the hardware is ready - Testing of the equipment will also be delayed as per the hardware availability

Activity 4.2 Assume that the project is now complete. You have received the following feedback from your team members:

- Dale did not feel heard in the team meeting.

- The team members believed that the tasks were not evenly distributed. The project could have been completed in a shorter timeframe if the tasks were divided equally or shared amongst the team members.

Based on the above feedback and using Template 4.2, list two (2) skills that you need to build to improve personal performance and behaviour while working in a team.

### Template 4.2

Key points: two teamwork (2) skills from below or similar.

Two (2) skills that you must build to improve personal performance and behaviour

- Participate in a culture of open communication - Pay attention to non-verbals - Participate in brainstorming sessions - Avoid defensiveness - Listen to the concerns of team members - Don’t make quick decisions - Allow team members to participate in decision making - Allow room for intuition and hunches

REQUIRED EQUIPMENT AND RESOURCES

You will need the following resources, tools, and equipment to complete this assessment task:

- IT Service Providers: SkillageIT Website

- SkillageIT Code of ethics

- A safe and healthy working environment

- Hardware equipment: computer/laptop, speaker, headphones

- Office consumables: printing paper, ink cartridges, stationery as applicable

- Software for documentation: Google suite or MS Office

- Online meeting tools, for example, Zoom or MS Teams

- Participants in role play

SUBMISSION INSTRUCTIONS

To complete this task, you are required to complete the above instructions and follow these guidelines:

- To complete Task 4, download the template for ‘Communicate changes: Task 4’

- You must submit the completed templates in the submission link.

- Click Start Assignment on the top right of this page

- If you are editing the template on your local computer, click Choose File to upload your completed template from your computer to submit it for grading.

- Click Submit Assignment to finalise your submission

Additional information for students:

- The due date for this assessment is at the top of this screen and on your training plan.

- It is your responsibility to check your submission for spelling, grammar, readability, etc.

- Ensure your submission addresses the assessment instructions, the requirements in the assessment checklist, and any other requirements.

- Each student is required to submit their work.

- Ensure you have provided references for material that has been sourced from elsewhere.

Competency Map:

Criteria:

Received and confirmed understanding of task instructions or directions

Communicated personal commitments in a timely manner

Reported issues to the management

Sought and acted upon feedback to improve personal performance and/or behaviour

Implemented routine tasks and workload, making decisions on sequencing, timing and collaboration

Used digital technology to find, record or communicate information